OUTLOOK-STYLE EMAIL CLIENT

REBUILD BLUEPRINT  v2.0  —  AGENT CODING GUIDE & AUDIT SPEC

Stack: Python 3.14 · PyQt6 · Microsoft Graph API · pywin32 · MSAL · Windows

STATUS LEGEND

| ✓ DONE | ⚠ PARTIAL | ✗ BROKEN | ⬜ TODO | All BROKEN/PARTIAL files must be fixed before moving to the next phase. TODO = not yet started. |
| --- | --- | --- | --- | --- |

# SECTION 1 — CURRENT STATE AUDIT

Code review performed 2026-05-13 against files in C:\aiproject\Goose\outlook_client. Every file was manually reviewed. Nothing runs end-to-end. Estimated completion: ~20%.

## 1.1  Authentication Layer

| File | Status | Notes / Issues |
| --- | --- | --- |
| src/services/authentication.py | ✗ BROKEN | msal_client never instantiated (stays None). expires_in treated as Unix timestamp — it is a duration in seconds. Device flow URL path wrong. |
| src/services/token_storage.py | ⚠ PARTIAL | win32cred API method names wrong: SetCredential / GetCredential / DeleteCredential do not exist. Correct: CredWrite / CredRead / CredDelete. |
| src/services/token_manager.py | ⚠ PARTIAL | Expiry comparison inverted: checks > now()-5min instead of > now()+5min. Logic otherwise sound. |

## 1.2  UI Layer

| File | Status | Notes / Issues |
| --- | --- | --- |
| src/ui/main_window.py | ✗ BROKEN | Not a QMainWindow subclass — bare functions. Uses undefined subscribe(), throw(), @onload. refresh_folder() defined twice. Infinite recursion in refresh_message_list(). |
| src/ui/widgets/email_composer.py | ⚠ PARTIAL | Plain Python class, not a QWidget. Missing To/CC/BCC, send button. Constructor signature does not match calls in main_window. |
| src/ui/widgets/email_preview.py | ⚠ PARTIAL | Duplicate dict key (sender_name overwritten). get_html_format() mutates self on every call. 'div' substring check is fragile. |
| src/ui/widgets/tasks_view.py | ✗ BROKEN | 3 syntax errors (] instead of ), missing list comprehension brackets). Imports from non-existent module tasks_graph and wrong path src/services/tasks/_graph. |

## 1.3  Service Layer

| File | Status | Notes / Issues |
| --- | --- | --- |
| src/services/mail/graph.py | ⚠ PARTIAL | Interface defined but every method returns False/empty. No real HTTP calls. Any not imported. |
| src/services/tasks/graph.py | ✓ DONE | Clean stub with correct structure. No bugs. Ready to extend. |
| src/services/base.py | ⬜ TODO | Not reviewed — likely empty. |
| src/services/calendar/* | ⬜ TODO | Directory exists with __init__.py only. No implementation. |
| src/services/contacts/* | ⬜ TODO | Directory exists with __init__.py only. No implementation. |

## 1.4  Entry Point

| File | Status | Notes / Issues |
| --- | --- | --- |
| src/main.py | ✗ BROKEN | Double-prefixed imports (sys.path + src. prefix). MSAL not initialised. Token printed to console. MainWindow receives no auth context. |

# SECTION 2 — REBUILD INSTRUCTIONS

Instructions are written for a coding agent (Goose / Claude Code). Each phase must pass its audit checklist before the next phase begins. Do NOT skip ahead.

Working directory for all commands: C:\aiproject\Goose\outlook_client

Virtual environment: always activate venv\Scripts\activate before running code.

## PHASE 1 — Authentication & Token Management

Goal: App launches, authenticates via Microsoft device flow, stores and reloads token without re-authenticating.

### 1A — Fix src/services/authentication.py

- Create msal.PublicClientApplication inside __init__ and assign to self.msal_client

- Fix expires_in: replace datetime.fromtimestamp(result['expires_in']) with datetime.now() + timedelta(seconds=result['expires_in']) in all three locations

- Fix device flow URL: flow['verification_uri'] (not flow['device_code']['verification_uri'])

- Fix device flow user_code: flow['user_code'] (not flow['device_code']['user_code'])

- Add Azure App Registration values from environment variables: AZURE_CLIENT_ID, AZURE_TENANT_ID

- Never hardcode client_id — read from os.environ or a config file

self.msal_client = msal.PublicClientApplication(

client_id=self.client_id,

authority=self.authority,

)

### 1B — Fix src/services/token_storage.py

- Replace win32cred.SetCredential with win32cred.CredWrite({...}) — see exact signature below

- Replace win32cred.GetCredential with win32cred.CredRead(target, type)

- Replace win32cred.DeleteCredential with win32cred.CredDelete(target, type)

win32cred.CredWrite({

'Type': win32cred.CRED_TYPE_GENERIC,

'TargetName': self.service_name,

'CredentialBlob': json_data,

'Persist': win32cred.CRED_PERSIST_LOCAL_MACHINE,

})

cred = win32cred.CredRead(self.service_name, win32cred.CRED_TYPE_GENERIC)

win32cred.CredDelete(self.service_name, win32cred.CRED_TYPE_GENERIC, 0)

### 1C — Fix src/services/token_manager.py

- Fix expiry check: change > datetime.now() - timedelta(minutes=5) to > datetime.now() + timedelta(minutes=5)

- Call load_cached_token() in __init__ so a persisted token is used on startup

### 1D — Fix src/main.py

- Remove sys.path.append('src') — use pyproject.toml editable install instead (already present)

- Change all imports from src.services.* to services.* (package root is src/)

- Remove token print statement

- Read AZURE_CLIENT_ID and AZURE_TENANT_ID from environment; raise clear error if missing

- Pass token_manager into MainWindow so the UI can call it

## PHASE 2 — Mail Service (Graph API)

Goal: Real emails fetch from Microsoft 365. Folders list populates. Message body renders in preview pane.

### 2A — Rebuild src/services/mail/graph.py

- Add import: import requests (or use msgraph-sdk if preferred)

- Add import: from typing import Any, List, Dict, Optional

- Constructor takes token_manager: TokenManager; store as self.token_manager

- Add _headers() method that returns {'Authorization': f'Bearer {self.token_manager.get_token()}', 'Content-Type': 'application/json'}

- Implement fetch(params): GET https://graph.microsoft.com/v1.0/me/messages with params as query string

- Implement get_folders(): GET https://graph.microsoft.com/v1.0/me/mailFolders

- Implement send(message): POST https://graph.microsoft.com/v1.0/me/sendMail with JSON body

- Implement delete(msg_id): DELETE https://graph.microsoft.com/v1.0/me/messages/{msg_id}

- Implement move(msg_id, dst_folder_id): POST https://graph.microsoft.com/v1.0/me/messages/{msg_id}/move

- Implement mark_read(msg_id) / mark_unread(msg_id): PATCH with {'isRead': True/False}

- All methods raise requests.HTTPError on non-2xx responses

- Return typed dicts or dataclass instances — never raw response objects

### 2B — Create src/models/__init__.py

- Define dataclass Email: id, subject, sender, to, cc, body_html, body_text, date, is_read, folder_id, has_attachments

- Define dataclass Folder: id, display_name, total_count, unread_count, parent_id

- Add from_graph_response(data: dict) classmethod to each

## PHASE 3 — UI Rebuild (PyQt6)

Goal: A working three-pane Outlook-style window: folder tree | message list | reading pane. All actions wired to real service methods.

### 3A — Rebuild src/ui/main_window.py

- Class MainWindow(QMainWindow) — proper Qt subclass

- Constructor signature: __init__(self, token_manager: TokenManager)

- Instantiate MailService(token_manager) inside __init__

- Create three-pane layout: QSplitter(horizontal) containing folder_pane | QSplitter(vertical) containing message_list | reading_pane

- Folder pane: QTreeWidget populated from mail_service.get_folders()

- Message list: QListWidget or QTableWidget populated from mail_service.fetch({'$top': 50, '$orderby': 'receivedDateTime desc'})

- Reading pane: QWebEngineView displaying message body HTML

- Toolbar: QToolBar with New Email, Reply, Forward, Delete buttons

- Use QThread + pyqtSignal for all network calls — never call API on the main thread

- Remove all uses of subscribe(), throw(), @onload — these are not PyQt6 patterns

### 3B — Rebuild src/ui/widgets/email_composer.py

- Class EmailComposerWidget(QDialog)

- Fields: To (QLineEdit), CC (QLineEdit), Subject (QLineEdit), Body (QTextEdit with HTML toggle)

- Attach button: opens QFileDialog, stores attachments as list of paths

- Send button: calls mail_service.send(message_dict) in QThread

- Discard button: calls self.close()

### 3C — Rebuild src/ui/widgets/email_preview.py

- Class EmailPreviewWidget(QWidget)

- Uses QWebEngineView to render HTML body safely (sandbox enabled)

- Header bar shows: sender avatar placeholder, sender name, date, subject

- Reply / Forward buttons emit pyqtSignal(str) with message_id

- Remove all string mutation side-effects from get_html_format()

### 3D — Rebuild src/ui/widgets/tasks_view.py

- Fix SyntaxError: replace ] with ) in build_widget()

- Fix list comprehension: [build_widget(t) for t in task_list]

- Fix imports: from services.tasks.graph import ... (remove leading src.)

- Remove import of non-existent tasks_graph module

- Add missing from datetime import datetime import

- Class TasksViewWidget(QWidget) with QTableWidget showing task_id, description, due, folder, status

## PHASE 4 — Calendar, Contacts & Tasks Services

Goal: Each module has a real Graph API implementation with the same interface pattern as mail/graph.py.

### 4A — src/services/calendar/graph.py

- get_calendars(): GET /me/calendars

- get_events(calendar_id, start, end): GET /me/calendars/{id}/calendarView?startDateTime=...&endDateTime=...

- create_event(calendar_id, event_dict): POST /me/calendars/{id}/events

- update_event(event_id, patch_dict): PATCH /me/events/{id}

- delete_event(event_id): DELETE /me/events/{id}

- respond_to_invite(event_id, response): POST /me/events/{id}/accept|tentativelyAccept|decline

- Create src/ui/widgets/calendar_view.py: month/week/day toggle using QCalendarWidget as base

### 4B — src/services/contacts/graph.py

- get_contacts(search=None): GET /me/contacts?$search=...

- get_contact(contact_id): GET /me/contacts/{id}

- create_contact(contact_dict): POST /me/contacts

- update_contact(contact_id, patch_dict): PATCH /me/contacts/{id}

- delete_contact(contact_id): DELETE /me/contacts/{id}

- Create src/ui/widgets/contacts_view.py: QListWidget with search bar

### 4C — Extend src/services/tasks/graph.py

- get_task_lists(): GET /me/todo/lists

- get_tasks(list_id): GET /me/todo/lists/{id}/tasks

- create_task(list_id, task_dict): POST /me/todo/lists/{id}/tasks

- update_task(list_id, task_id, patch_dict): PATCH /me/todo/lists/{id}/tasks/{taskId}

- complete_task(list_id, task_id): PATCH with {'status': 'completed'}

- delete_task(list_id, task_id): DELETE /me/todo/lists/{id}/tasks/{taskId}

## PHASE 5 — Offline Cache & Sync

Goal: App works without network. Changes sync when connectivity returns.

- Create src/storage/database.py: SQLite via sqlite3 — tables for emails, folders, events, contacts, tasks

- Create src/storage/sync_engine.py: background QThread that polls Graph API on configurable interval (default 60s)

- Detect network state: use QNetworkAccessManager.networkAccessible()

- On sync: fetch delta using Graph delta query (/me/messages/delta) to avoid full re-fetch

- Conflict resolution: server wins for all fields except local drafts

## PHASE 6 — Testing

Goal: pytest passes with no failures. Coverage >80% for services layer.

- Create tests/unit/test_authentication.py — mock msal.PublicClientApplication, assert token refresh logic

- Create tests/unit/test_token_manager.py — mock TokenStorage, assert caching and expiry logic

- Create tests/unit/test_token_storage.py — mock win32cred, assert CredWrite/CredRead/CredDelete called correctly

- Create tests/unit/test_mail_graph.py — mock requests.get/post/delete, assert each method calls correct Graph endpoint

- Create tests/integration/test_auth_flow.py — full device flow with mock MSAL server

- Run: pytest tests/ -v --cov=src --cov-report=term-missing

# SECTION 3 — AUDIT CHECKLIST

Use this checklist after each phase to verify completion. Each item must PASS before progressing. The agent should run every command and report the output.

## Phase 1 Audit — Authentication

| # | Check | How to Verify (command / assertion) |
| --- | --- | --- |
| A1 | msal.PublicClientApplication instantiated with real client_id | grep -n 'PublicClientApplication' src/services/authentication.py |
| A2 | expires_in correctly calculated as now() + timedelta(seconds=...) | grep -n 'timedelta(seconds' src/services/authentication.py |
| A3 | Device flow uses flow['verification_uri'] and flow['user_code'] | grep -n 'verification_uri' src/services/authentication.py |
| A4 | win32cred.CredWrite called (not SetCredential) | grep -n 'CredWrite' src/services/token_storage.py |
| A5 | win32cred.CredRead called (not GetCredential) | grep -n 'CredRead' src/services/token_storage.py |
| A6 | win32cred.CredDelete called (not DeleteCredential) | grep -n 'CredDelete' src/services/token_storage.py |
| A7 | Token manager expiry check uses + timedelta(minutes=5) | grep -n 'timedelta(minutes=5)' src/services/token_manager.py |
| A8 | main.py imports have no double src. prefix | python -c "import src.main" 2>&1 ¦ grep -v 'No module' |
| A9 | AZURE_CLIENT_ID read from environment | grep -n 'os.environ' src/main.py |
| A10 | No client_id hardcoded in any .py file | grep -rn 'dummy_client_id' src/ |

## Phase 2 Audit — Mail Service

| # | Check | How to Verify (command / assertion) |
| --- | --- | --- |
| B1 | MailService.__init__ accepts token_manager parameter | grep -n 'def __init__' src/services/mail/graph.py |
| B2 | _headers() returns Authorization Bearer token | grep -n '_headers' src/services/mail/graph.py |
| B3 | fetch() makes real GET to /v1.0/me/messages | grep -n 'me/messages' src/services/mail/graph.py |
| B4 | send() makes real POST to /v1.0/me/sendMail | grep -n 'sendMail' src/services/mail/graph.py |
| B5 | delete() makes DELETE request | grep -n 'requests.delete\¦session.delete' src/services/mail/graph.py |
| B6 | Email dataclass defined with from_graph_response() | grep -n 'from_graph_response' src/models/__init__.py |
| B7 | Folder dataclass defined with from_graph_response() | grep -n 'class Folder' src/models/__init__.py |
| B8 | No method returns False as a stub | grep -n 'return False' src/services/mail/graph.py |

## Phase 3 Audit — UI

| # | Check | How to Verify (command / assertion) |
| --- | --- | --- |
| C1 | MainWindow inherits QMainWindow | grep -n 'QMainWindow' src/ui/main_window.py |
| C2 | No subscribe() or throw() calls remain | grep -rn 'subscribe\¦throw(' src/ui/ |
| C3 | No @onload decorator present | grep -rn '@onload' src/ui/ |
| C4 | Network calls use QThread (not called on main thread) | grep -rn 'QThread' src/ui/ |
| C5 | EmailComposerWidget inherits QDialog | grep -n 'QDialog' src/ui/widgets/email_composer.py |
| C6 | EmailPreviewWidget inherits QWidget | grep -n 'QWidget' src/ui/widgets/email_preview.py |
| C7 | tasks_view.py has no SyntaxError | python -m py_compile src/ui/widgets/tasks_view.py && echo OK |
| C8 | tasks_view.py imports from services.tasks.graph (no leading src.) | grep -n 'from services' src/ui/widgets/tasks_view.py |
| C9 | Application launches without exception | python src/main.py --check 2>&1 ¦ tail -5 |
| C10 | Three-pane splitter present | grep -n 'QSplitter' src/ui/main_window.py |

## Phase 4 Audit — Calendar / Contacts / Tasks

| # | Check | How to Verify (command / assertion) |
| --- | --- | --- |
| D1 | CalendarService.get_events() calls /me/calendars/{id}/calendarView | grep -n 'calendarView' src/services/calendar/graph.py |
| D2 | CalendarService.respond_to_invite() exists | grep -n 'respond_to_invite' src/services/calendar/graph.py |
| D3 | ContactsService.get_contacts() calls /me/contacts | grep -n 'me/contacts' src/services/contacts/graph.py |
| D4 | TasksService.get_tasks() calls /me/todo/lists | grep -n 'todo/lists' src/services/tasks/graph.py |
| D5 | TasksService.complete_task() sends status: completed | grep -n 'completed' src/services/tasks/graph.py |
| D6 | calendar_view.py widget file exists and compiles | python -m py_compile src/ui/widgets/calendar_view.py && echo OK |
| D7 | contacts_view.py widget file exists and compiles | python -m py_compile src/ui/widgets/contacts_view.py && echo OK |

## Phase 5 Audit — Offline Cache

| # | Check | How to Verify (command / assertion) |
| --- | --- | --- |
| E1 | database.py creates SQLite tables on init | grep -n 'CREATE TABLE' src/storage/database.py |
| E2 | sync_engine.py uses QThread | grep -n 'QThread' src/storage/sync_engine.py |
| E3 | Delta query used (not full re-fetch) | grep -n '/delta' src/storage/sync_engine.py |

## Phase 6 Audit — Tests

| # | Check | How to Verify (command / assertion) |
| --- | --- | --- |
| F1 | pytest runs with 0 failures | pytest tests/ -v 2>&1 ¦ tail -10 |
| F2 | Coverage for services layer >=80% | pytest --cov=src/services --cov-report=term-missing 2>&1 ¦ grep 'TOTAL' |
| F3 | test_authentication.py mocks msal | grep -n 'mock\¦patch' tests/unit/test_authentication.py |
| F4 | test_token_storage.py mocks win32cred | grep -n 'win32cred' tests/unit/test_token_storage.py |
| F5 | test_mail_graph.py mocks requests | grep -n 'requests_mock\¦responses\¦patch' tests/unit/test_mail_graph.py |

# SECTION 4 — KNOWN ISSUES & CONSTRAINTS

## 4.1  Platform

- Windows only: win32cred, pywin32 are Windows-specific. For cross-platform, replace TokenStorage with keyring library.

- Python 3.14 (cpython-314 .pyc files detected) — verify msal, PyQt6, pywin32 wheel availability for 3.14.

- PyQt6 requires Qt6 runtime. Confirm PyQt6-WebEngine installed for QWebEngineView (email HTML rendering).

## 4.2  Azure App Registration Required

- A real Azure App Registration (Entra ID) is mandatory for Graph API. Register at portal.azure.com.

- Required API permissions (delegated): Mail.Read, Mail.Send, Mail.ReadWrite, Calendars.ReadWrite, Contacts.ReadWrite, Tasks.ReadWrite

- Set redirect URI to: https://login.microsoftonline.com/common/oauth2/nativeclient

- Store client_id and tenant_id in environment variables or a .env file (never in source code).

## 4.3  Goose Session Model Warning

- The Goose blueprint session used model: Randomblock1/nemotron-nano (local Ollama). This model cannot read files or maintain context reliably.

- For future Goose sessions on this project: switch to a capable model (e.g. claude-sonnet-4-20250514) and load this blueprint at session start.

- Accumulated 554k tokens over 145 messages — consider starting a fresh Goose session with this document as context.

## 4.4  File Structure Gaps

- src/services/calendar/ and src/services/contacts/ contain only __init__.py — full implementation required.

- No tests/ directory exists — must be created.

- No src/models/__init__.py data models — must be created in Phase 2.

- src/storage/ directory does not exist — must be created in Phase 5.

# SECTION 5 — QUICK REFERENCE

## 5.1  Graph API Base URLs

BASE = 'https://graph.microsoft.com/v1.0'

MAIL        = f'{BASE}/me/messages'

FOLDERS     = f'{BASE}/me/mailFolders'

SEND        = f'{BASE}/me/sendMail'

CALENDARS   = f'{BASE}/me/calendars'

EVENTS      = f'{BASE}/me/events'

CONTACTS    = f'{BASE}/me/contacts'

TASKS_LISTS = f'{BASE}/me/todo/lists'

## 5.2  Environment Variables

| Variable | Purpose |
| --- | --- |
| AZURE_CLIENT_ID | App Registration client ID from Entra portal |
| AZURE_TENANT_ID | Tenant ID (or 'common' for multi-tenant) |
| OUTLOOK_CLIENT_DEBUG | Set to '1' to enable verbose logging |

## 5.3  pip Dependencies

pip install msal requests pywin32 PyQt6 PyQt6-WebEngine

## 5.4  Project File Target State

| File | Phase Introduced |
| --- | --- |
| src/main.py | Phase 1 (fix) |
| src/services/authentication.py | Phase 1 (fix) |
| src/services/token_storage.py | Phase 1 (fix) |
| src/services/token_manager.py | Phase 1 (fix) |
| src/models/__init__.py | Phase 2 (new) |
| src/services/mail/graph.py | Phase 2 (rebuild) |
| src/ui/main_window.py | Phase 3 (rebuild) |
| src/ui/widgets/email_composer.py | Phase 3 (rebuild) |
| src/ui/widgets/email_preview.py | Phase 3 (rebuild) |
| src/ui/widgets/tasks_view.py | Phase 3 (fix) |
| src/services/calendar/graph.py | Phase 4 (new) |
| src/services/contacts/graph.py | Phase 4 (new) |
| src/services/tasks/graph.py | Phase 4 (extend) |
| src/ui/widgets/calendar_view.py | Phase 4 (new) |
| src/ui/widgets/contacts_view.py | Phase 4 (new) |
| src/storage/database.py | Phase 5 (new) |
| src/storage/sync_engine.py | Phase 5 (new) |
| tests/unit/test_authentication.py | Phase 6 (new) |
| tests/unit/test_token_manager.py | Phase 6 (new) |
| tests/unit/test_token_storage.py | Phase 6 (new) |
| tests/unit/test_mail_graph.py | Phase 6 (new) |
| tests/integration/test_auth_flow.py | Phase 6 (new) |